Business Intelligence Guidebook

Templates

Chapter 2:

Business Justification Template

One Stop Superstore

BI Justification

“Analysis of Consumer Trends Since COVID”

Date: March 2026

Author(s): Yiscah Mark

Sponsor(s):

Table of Contents

Executive Summary	4

Business Opportunities	5

Business Objectives	5

Business Initiatives	5

Business Processes	5

Project description	6

Project Goals	6

Key Deliverables	6

Project Timeline	6

Proposed Approach	6

Alternative Approaches	6

Project Scope	7

Project Out-of-Scope	7

Project Financials	8

Project Budget	8

Total Cost of Ownership (TCO)	8

ROI	9

Dependancies, assumptions, Risks and issues	10

Project Dependencies	10

Project Assumptions	10

Project Risks	10

Project Issues	11

Business sponsors and stakeholders	12

Business Sponsors	12

Project Stakeholders	12

Approvals	13

Appendix: Background Materials	14

Authors and contributors	14

# Executive Summary

Project Overview

The “Analysis of Consumer Trends Since COVID” is a mid-sized Business Intelligence project designed to capitalize permanent shift in consumer trends since the COVID-19 pandemic. By analyzing transaction records before, during, and after the Coronavirus, as well as medical and historical COVID data, new trends and patterns emerge. The ultimate goal is to stock more appropriately and accurately. Specific new products as well as new amounts of other products. We want to ensure the shelves are stocked in line with the new, emerging post-COVID lifestyle.

Key Deliverables & Success Metrics

The project will deliver an interactive user dashboard for real-time trend analysis, actionable marketing plans based on identified consumer "common threads," and optimized production schedules. We will measure success by an expected significant increase in profit—estimated between $30,000 and $55,000 annually—driven by less overstocking and more on-point sales capture.

Assumptions, Risks, and Issues

- Assumptions: We assume that the historical and sales data are complete and accurate. We also assume that the sales data is a good representation of the consumer market and that the trends are here to stay. We also assume that the internal stocking and marketing team will actively adopt the new dashboards.

- Risks: The primary risk is the difficulty in predicting future consumer trends. The trend can change unexpectedly. Technically, there is always the risk of outages in cloud infrastructure that could delay the timeline. Another risk can be potential inconsistencies in third party datasets.

- Issues: Issues include historically inconsistent product categorization and potential delays in training staff to use the new analytical tools.

Recommendation:

Given the high Return On Investment relative to the modest $11,000 cost and the relatively short time frame, the project is strongly recommended. The advantage of staying ahead of market trends and the projected first-year profit far outweigh the manageable technical risks.

# Business Opportunities

The objective of this project is to put our energies into products that customers want. The world has undergone significant changes since the COVID pandemic, as has the demand for certain products. Other products are now in less demand than they were previously. We don’t want to invest much in products that don’t have a promising future in the lifestyle following a year of medical crisis and lockdown. We want to predict which items will sell well and invest in and produce large quantities of those items.

## Business Objectives

The objective is to pinpoint where demand has shifted in recent years since the COVID pandemic. Not only in specific items, but also in various categories. This information allows the company to produce items and advertise in ways that target the new lifestyle. I would use the sales records from before COVID-19 through and after COVID-19. I would look specifically at which categories experienced the change. I would also look into whether the products were purchased in-store or online, which advertising campaigns have been most successful since COVID, and analyze the common thread.

## Business Initiatives

We will create an interactive dashboard for business representatives to view the current demand for each product.

The marketing team will market based on the findings of how lifestyle has changed and what people are looking for nowadays.

Will have the stocking departments stock more accurately, avoiding shortages and overstocking, while maximizing customer satisfaction and capitalizing on business opportunities.

This will enable the company to respond more quickly to future shifts in consumer demand.

## Business Processes

Will optimize stock. Putting money and energy where the demand is.

Will optimize customer satisfaction when they feel the store understands their needs and has what they are looking for.

# Project description

Ever Since COVID”

My project’s name is “Ever Since Covid” because we all know how much the world has changed since the pandemic five years ago. Lifestyles underwent significant change, driving demand for various items. In our business, we aim to focus on and capitalize on items that are currently in high demand, or those we suspect may become in demand. Catching these trends puts us ahead of other companies and lets us focus our energies on the most profitable products.

## Project Goals

The goal of this project is to capitalize on societal demand and sell products that cater to the new lifestyle established during the COVID years, thereby maximizing profit.

## Key Deliverables

- We will develop an actionable plan that will be sent to the advertising department, targeting items and using catchphrases that make people with this lifestyle tick.

- We will send results to the production line to produce the more demanded products.

- We will have graphs showing the rise and fall in demand of specific items starting before COVID until the present moment.

- We will have a user dashboard where analysts can look for trends in sales items as well as what categories, or what source they were bought from.

- Data Sources: Retail and e-commerce product sales data (2019–2023).

- Product category information from internal databases or external product classification sources.

- Public datasets on COVID-19 case rates and government interventions (e.g., lockdown periods).

- Demographic and regional economic indicators as needed.

Integrating data from multiple sources into a unified data set. Cleaning out the data set to fix missing values.

## Project Timeline

The project is planned to start on December 15th, 2025, and span over 4 months. About a month in the plan is to finish collecting and cleaning all the data from the COVID-19 restrictions, as well as from the product sales. The next two months will first focus on visualizing all the data in various graphs and histograms, and then on making connections, such as the common thread among all the products in demand now. The last four weeks will focus on producing plans for the future, in the stock and marketing departments.

## Proposed Approach

The project will begin after collecting COVID-19 regulations and sales data from the years surrounding the pandemic, by visualizing and identifying trends in the data. Basic graphs will be created to show the rise or fall of specific products. Pie charts to show the percentage of how much each category rose. Pie charts will be created to show the percentage of decline for each category. Data will be scrutinized to determine if the change persisted after the COVID-19 pandemic. Dot plots will be created to visualize the correlation between specific products and COVID-19 restrictions. Charts will aim to identify the common thread of lifestyle changes that the world underwent during the COVID-19 pandemic. This lifestyle significantly changes the consumer's future needs.

## Alternative Approaches

An alternative approach is to examine which products are in higher demand since the COVID-19 pandemic. This can be done quickly and easily with sales history data. This full plan is so much more. It identifies the root of the demand for specifics and enables the business to capitalize on it, centering its marketing and products on the broader lifestyle shift. This puts the business ahead of the game, as it can predict whether a new product will be a hit and anticipate where the market is headed.

## Project Scope

Data will be collected from past sales in our store, along with a timeline of COVID-19 events and their correlation. The costs are estimated to be about 10,000$. Because a lot of the data is coming from our own computers. We will also buy data from other stores so that we can have a more complete scope.

The Key initiatives are the marketing campaigns and the stock. The objective is to attract customers and maximize profits by offering the most sought-after products. Customers will find the products they want and will be satisfied, leading them to want to return. The assumption is that, based on the way demand shifted in the years since COVID, we can expect demand to continue shifting. The risk is that predicting the future, although best done based on real data, is impossible. What if something new comes out that causes the product not to sell? This product will be deemed a success when the business's profits increase due to not over- or understocking, charging a high price because the products are in high demand, and achieving overall customer satisfaction, which leads to more sales.

## Project Out-of-Scope

Out of the scope of this project is to identify, on a personal or group level, what products are in demand. That would require a lot more specific data and possibly even tracking. For now, we will focus on the community as a whole.

# Project Financials

## Project Budget

The project budget reflects a mid-sized BI initiative that uses internal resources while incorporating selective external data and cloud-based tools. Costs are categorized into labor, software, data acquisition, and infrastructure. It is a relatively small project with huge financial gain.

| Cost Category | Description | Estimated Cost |
| --- | --- | --- |
| Internal Labor | Data Engineers, BI developer, project manager, and Business analyst. (for about 4 months) | $6,000 |
| External Data Acquisition | To purchase datasets regarding product demand from other retailers. | $2,000 |
| Software and tools | Bi visualization tool licenses, cloud storage, ETL utilities | $1,200` |
| Cloud Infrastructure | Compute resources for data processing, dashboard hosting, and storage. | $600 |
| Training and Enablement | The company needs to train the marketing and stocking teams on how to use the dashboards. | $200 |
| Contingency | For unexpected tooling or data expenses. | $1,000 |

The total estimated budget is about $11,000.

## Total Cost of Ownership (TCO)

The following are expenses regarding the upkeep of this project. This includes the annual cost of maintaining the dashboards, data pipelines, and analytical environment.

| Cost Category | Description | Annual Cost |
| --- | --- | --- |
| BI Tool Licensing | This is the annual subscription for dashboard hosting and for user access. | $800 |
| Cloud Storage and Compute | Storage for the historical sales data, as well as the COVID–related datasets and incremental updates. | $500 |
| Data Refresh and Acquisition | We will occasionally need to purchase updated external datasets. | $700 |
| Maintenance and Enhancements | Internal labor for updates, fixing bugs, and new dashboard features. | $1,200 |
| Training for New Staff | Training for new analysts or marketing hires each year. | $300 |

The total annual cost of ownership is estimated to be about $3,500. This is an appropriate amount because the BI solution is not enterprise-wide.

## ROI

The return on investments is worth it in terms of financial gain, time saved, as well as strategically. The following is a clear breakdown of the financial ROI for this project.

- The benefits of the reduced overstocking as a result of this project can be estimated to saving around $15,000 - $25,000 each year.

- This program also aims to improve stockout accuracy which increases sales capture and generates about $10,000 - $20,000 in additional revenue.

- Marketing is affected majorly by this project and is assumed to earn and extra $5,00 - $10,000 for the company in incremental revenue.

- The total ROI is estimated to be between $30,000 - $55,000. This is an incredibly large profit for such a relatively short project.

# Dependencies, assumptions, Risks and issues

## Project Dependencies

The following are internal and external factors on which this project depends for the accuracy, timeliness, and completeness of its deliverables.

  - Availability of historical data:

The project requires complete sales records for 2019-2023, the years before, during, and after COVID. This data is crucial for spotting trends.

  - Accurate product category information:
The project needs all products to be categorized correctly so we can see which categories rose or fell.

  - Access to COVID-19 restriction timelines:

We need reliable information on the lockdown restrictions so we can compare them with changes in product demand.

  - External retailer datasets:

The project relies on receiving the purchased datasets from other stores on time so we can compare the broader market to our results.

  - Availability of internal teams:

We are depending on the marketing, stocking, and BI teams to be available for meetings and training.

## Project Assumptions

The following are assumptions that were made when planning the project. Were any of these assumptions to change, it may affect the project's end result.

  - We are assuming that the sales data is complete and can easily be cleaned.

  - We are assuming that the shift in demand for certain products since COVID is significant enough to be detected from the data.

  - We are assuming that our internal data and the external datasets we use will be compatible.

  - The assumption is that the stocking and marketing teams will actually use the dashboards.

  - We assume that there will be no major outages with the cloud tools and BI software.

  - We assume that the lifestyle change through COVID will continue to affect lives for many years after.

## Project Risks

The following are risks that could cause this project to fail or fail to produce the hoped-for results. The risks can be monitored and catered to quickly throughout the project for the best results.

  - Incomplete or inconsistent data:

If the sales data is inconsistent or incomplete, it will be impossible to spot trends.

  - Unexpected changes in consumer behavior:

Our predictions are based on real data. If customers suddenly change their behavior, we may be unable to cater to them.

  - Delays in receiving external datasets:

If the data from outside sources is delayed, it will slow down the analysis process.

  - Technical issues with BI tools or cloud services:

Outages can slow down dashboard development.

  - Limited team availability:

If key team members are unavailable, the project will slow down significantly.

## Project Issues

- The following are small issues, not a major risk, but issues that can slow or mess up a part of the project. They are important enough to document.

  - Often, the product categories change over time and make it harder to compare over the years.

  - We may come across COVID datasets with different qualities.

  - It might take longer to train some departments in using the dashboards.

  - We may come across a disagreement regarding which products to prioritize.

# Business sponsors and stakeholders

## Business Sponsors

- Name: Mr. Sam Smith

Title: Director of Marketing

Group: Marketing Department

Role: Project Sponsor

- Name: Miss Sarah Cohen

Title: Director of Operations

Group: Operations Department

Role: Co-Sponsor

## Project

## Stakeholders

These are the individuals and groups who are directly involved in or affected by this project.

- Marketing Team: Will make targeted campaigns based on the insights.

- Stocking and Inventory Team: The stocking and inventory team will adjust the stock levels based on the results of the project.

- BI and Data Engineering Team: These teams will be responsible for building the dashboards and data pipelines.

- Executive Leadership: they will use the results to guide strategic decisions.

- E-commerce Team: they will use insight from the project to optimize online product placement.

# Approvals

| Title | Name | Approval Date |
| --- | --- | --- |
| Director of Marketing | Mr. Sam Smith |  |
| Director of Operations | Miss Sarah Cohen |  |
| BI Project Manager | Miss Y. Mark | 3/5/2026 |
| Executive Sponsor | Chief Operating Officer |  |